Apr 18.2019

* *User can create his own event.*
* *A user can register to our application*
* *The login logic via token and backend works*

Apr 25.2019

* *Create a working database structure how to store the participants of the referring event*
* *Fix and look up for how to route correctly in angular and clean up the current mess.*

Mai 2.2019

* *Making some visual update on the front-end (navigation tabs) as well as on the login / register pages.*

Mai 9.2019

* *After launching an event the user has the opportunity to navigate between event-menu-tabs.*

Mai 16.2019

* Editing user on setting page.
* Making an event-menu

Mai 23.2019

* Inviting participants. Participants getting a notification about event-invitations.

June 6.2019

* Accepting or rejecting invitations. Event-leader’s participants-list getting updated.

June 13.2019

* Completing the full program usability and fixing bugs (hopefully not)

June 20.2019

* Finishing the remaining missing documentation.